Here is a structured, production-ready roadmap broken into realistic, incremental phases starting from July 20, 2026.

This schedule prioritizes getting the open-beta into testers' hands immediately, gathering feedback, and then rolling out content and seasonal updates sequentially so you don't overwhelm your codebase or user base at once.

🚀 Phase 1: Open-Beta Launch & Testing Period

Target Window: July 20 – August 10, 2026

Goal: Distribute the current build (v0.9.0-BETA) to recruit playtesters and gather initial feedback on stability, balance, and UI usability.

[x] APK Distribution (July 20 - July 22)

Upload the finalized APK build to Google Drive / cloud storage.

Link the download directly into the Google Forms confirmation screen for WhatsApp sign-ups.

[ ] Playtester Feedback Collection (July 23 - August 5)

Monitor Google Forms responses for crash reports, device-specific layout bugs, and difficulty feedback.

Collect metrics on which games are played most and where players experience frustration.

[ ] Triage & Beta Patch (v0.9.1) (August 6 - August 10)

Fix top reported bugs, difficulty spikes (e.g., calibrating Toasty Mallow gap sizes or Stroop Match timer speeds), and layout misalignments on non-standard screen aspect ratios.

🎨 Phase 2: QOL Polish & Professional App Features

Target Window: August 11 – August 31, 2026

Goal: Implement professional "feel" features that improve retention, progression, and overall app polish before expanding content.

[ ] Global Player Stats & Summary Screen

Create an overall "Brain Profile" or dashboard stats page that aggregates high scores, total games played, and streak metrics across all mini-games.

[ ] Dynamic Sound & Music Controls

Add independent volume sliders in SettingsScreen for Sound FX (haptics/beeps) and Background Music tracks.

[ ] Custom App Notifications (Offline Local Alarms)

Implement local reminders via Android native alarms (e.g., "Keep your streak alive! Practice 5 minutes today") to encourage daily retention without needing a backend server.

[ ] Smooth Transition Animations

Add subtle screen transitions (SlideTransition or FadeTransition in Kivy's ScreenManager) when switching between screens.

🧮 Phase 3: Content Expansion — Math & Logic Focus

Target Window: September 1 – September 30, 2026

Goal: Add 3 new math and logic-oriented games to round out the arcade suite.

[ ] New Game 1: "Number Sequence" (Pattern Recognition)

Concept: Players identify missing numbers in arithmetic, geometric, or Fibonacci-style sequences before time runs out.

[ ] New Game 2: "Fraction Factory" (Math & Speed)

Concept: Players quickly compare or simplify fractions/percentages against a target target value (e.g., "Is 3/4 > 0.70?").

[ ] New Game 3: "Operation Balance" (Algebraic Logic)

Concept: A balance scale with missing operators (+, -, ×, ÷) where players must choose the correct operator to balance both sides.

[ ] Preview Atlas & Grid Update

Add corresponding preview tiles for all 3 new games into main.kv and update the grid layout.

🎃 Phase 4: Seasonal Event System — Halloween Drop (v1.1.0)

Target Window: October 1 – October 15, 2026

(Active Event Window: October 20 – November 3, 2026)

Goal: Deploy the date-based seasonal manager without requiring binary app updates.

[ ] Integrate SeasonManager Helper

Add date-checking logic at app startup (datetime.now()) to detect active seasonal windows automatically.

[ ] Halloween UI Theme & Audio Track

Implement an automatic Halloween visual toggle (purple/orange accents, spooky title headers).

Bundle a 20-second trimmed, 64kbps mono .ogg spooky background theme.

[ ] Limited-Time Mini-Game: "Phantom Sums"

Unlocks automatically in MainMenuScreen exclusively during the Halloween event window.

[ ] Manual Override Toggle

Add a toggle in SettingsScreen allowing players to turn off seasonal themes if they prefer the classic arcade look.

🎄 Phase 5: Winter Holiday Event — Christmas Drop (v1.2.0)

Target Window: November 15 – December 5, 2026

(Active Event Window: December 10 – January 2, 2027)

Goal: Expand the seasonal framework for the festive season.

[ ] Christmas Visual & Audio Overhaul

Add festive green/red accent themes, falling snow particle vectors on main menus, and a jolly 64kbps .ogg loop.

[ ] Limited-Time Mini-Game: "Present Parcel Sorting"

A fast-paced directional swipe/sorting game tailored to the holiday season.

[ ] Year-End Performance Wrap-Up

A retro "Year in Review" card summarizing the player's total games played, top category, and highest scores throughout 2026.

Spot on catch! KV language evaluates static strings once when loaded, so hardcoded paths like 'atlas://assets/images/game_sprites/...' won't automatically update when Python state changes.

However, you do NOT need to delete or refactor your .kv file into pure Python! KV language is fully reactive and can dynamically bind directly to Python properties in your App class.

Here is the cleanest way to make KV automatically swap atlas paths without migrating away from KV.

Step 1: Add a Reactive StringProperty to BrainGamesApp

In main.py, define a StringProperty on your App class that stores the current active atlas prefix:

Python

from kivy.properties import StringProperty

class BrainGamesApp(App):

# Active atlas path property (KV binds to this automatically!)

active_atlas_prefix = StringProperty('atlas://assets/images/game_sprites/')

def update_active_atlas_prefix(self):

"""Updates atlas path based on active seasonal UI."""

if self.is_christmas_active():

self.active_atlas_prefix = 'atlas://assets/images/game_sprites_christmas/'

elif self.is_halloween_active():

self.active_atlas_prefix = 'atlas://assets/images/game_sprites_halloween/'

else:

self.active_atlas_prefix = 'atlas://assets/images/game_sprites/'

Step 2: Call update_active_atlas_prefix() When Theme Changes

Whenever you toggle seasonal UI or switch developer cheats, call app.update_active_atlas_prefix().

For example, in apply_theme_background() or toggle_seasonal_ui():

Python

app = App.get_running_app()if app:

app.update_active_atlas_prefix()

Step 3: Update the .kv File to Use Dynamic Binding

In your .kv file, replace static string paths with dynamic expressions referencing app.active_atlas_prefix:

Code snippet

BoxLayout: # Christmas Game

id: christmas_game_tile_container

size_hint_y: None

height: self.width if self.opacity > 0 else 0

opacity: 0

disabled: True

Button:

id: christmas_game_preview_button

background_normal: ''

background_color: 0, 0, 0, 0

on_release: root.manager.current = 'christmas_game'

canvas.before:

Color:

rgba: 1, 1, 1, 1

Rectangle:

# 🟢 DYNAMIC BINDING: Evaluates instantly when active_atlas_prefix changes

source: f"{app.active_atlas_prefix}christmas_game_preview"

pos: self.pos

size: self.size

Color:

rgba: 0, 0.75, 1, 1

Line:

rectangle: (self.x, self.y, self.width, self.height)

width: dp(2)

Why This Is the Best Approach

Zero KV Refactoring: You keep your layout structure entirely in KV where it belongs.

Instant Reactivity: Because app.active_atlas_prefix is a Kivy StringProperty, KV automatically listens for changes and redraws canvas rectangles the exact millisecond the string updates.

Clean Assets: You just keep identical key names ("toasty_mallow", "christmas_game_preview", etc.) across game_sprites.atlas, game_sprites_halloween.atlas, and game_sprites_christmas.atlas.